PROJECT CHARTER

Marketing Portal

Version 1.0  |  March 2026

| Field | Details |
| --- | --- |
| Project Name | Marketing Portal |
| Project Type | Web Portal Development |
| Version | 1.0 |
| Date | March 2026 |
| Prepared By | [Project Manager Name] |
| Approved By | [Sponsor Name] |
| Status | Initiation Phase |

# 1. Project Overview

The Marketing Portal is an internal web-based application designed to centralize and streamline all marketing operations for the marketing team. The portal will serve as a single platform for lead tracking, tender management, customer relationship management (CRM), order management, and document management — all supported by a real-time analytics dashboard.

Currently, the marketing team manages these activities across multiple spreadsheets, email threads, and disconnected tools, leading to data inconsistency, duplication, and delayed decision-making. The Marketing Portal will eliminate these inefficiencies and provide the team with one unified system.

# 2. Project Objectives

- Develop a centralized web portal for the marketing team to track leads and tender information.

- Implement a Customer Relationship Management (CRM) module to manage customer interactions and history.

- Build an Order Management module to track orders received from customers.

- Create a Document Management module to store, organize, and retrieve project-related documents.

- Deliver an interactive Dashboard with charts and graphs for marketing performance analysis.

- Enable the marketing team to enter, update, and manage lead data through intuitive data entry forms.

- Complete and deliver Version 1.0 of the portal within the agreed project timeline and budget.

# 3. Project Scope

## 3.1 In Scope

- Lead Management Module: Lead entry, categorization by type, status tracking, and assignment.

- Tender Management Module: Tender tracking, type classification, status updates, and history.

- CRM Module: Customer profiles, interaction logs, follow-up scheduling, and communication history.

- Order Management Module: Order entry, status tracking, linking orders to customers and leads.

- Document Management Module: Upload, categorize, search, and download documents.

- Dashboard Module: Visual charts and graphs for lead analytics, tender status, order trends, and CRM summaries.

- User Authentication & Role-Based Access Control (RBAC) for marketing team members.

- Responsive web interface usable on desktop browsers.

## 3.2 Out of Scope

- Mobile application development (iOS / Android).

- Integration with external CRM tools (e.g., Salesforce, HubSpot) in v1.

- Automated email/SMS marketing campaigns.

- Financial reporting and invoicing.

- ERP system integration in v1.

# 4. Key Stakeholders

| Stakeholder | Role | Responsibility | Involvement |
| --- | --- | --- | --- |
| Marketing Head | Project Sponsor | Approve deliverables and budget | High |
| Marketing Team | Primary Users | Daily portal usage and UAT | High |
| Project Manager | PM | Project planning and delivery | High |
| Tech Lead | Technical Lead | Architecture and development oversight | High |
| Business Analyst | BA | Requirements gathering and documentation | High |
| QA Engineer | Quality Assurance | Testing and bug reporting | Medium |
| IT / DevOps | Infrastructure | Server setup and deployment | Medium |

# 5. High-Level Timeline

| Phase | Activities | Duration | Milestone |
| --- | --- | --- | --- |
| Planning & Analysis | Requirements gathering, BRD, SRS, project plan | 2 Weeks | Sign-off on requirements |
| Design | UI/UX wireframes, system design, architecture | 2 Weeks | Design approval |
| Development - Sprint 1 | Dashboard, Lead Management module | 3 Weeks | Sprint 1 review |
| Development - Sprint 2 | CRM, Tender, Order modules | 3 Weeks | Sprint 2 review |
| Development - Sprint 3 | Document Management, integration, polish | 2 Weeks | Feature complete |
| QA & Testing | System testing, UAT, bug fixes | 2 Weeks | UAT sign-off |
| Deployment | Production deployment, go-live | 1 Week | v1.0 Go-Live |

# 6. Budget Estimate

| Cost Category | Estimated Cost |
| --- | --- |
| Development (Frontend + Backend) | TBD based on team size |
| UI/UX Design | TBD |
| QA & Testing | TBD |
| Infrastructure / Hosting | TBD |
| Project Management | TBD |
| Contingency (10%) | TBD |

# 7. Assumptions & Constraints

## Assumptions

- Marketing team members will be available for requirements review and UAT sessions.

- Necessary server/cloud infrastructure will be provisioned by the IT team before development begins.

- Stakeholder feedback will be provided within 3 business days of any review session.

- All users will access the portal via a modern desktop web browser.

## Constraints

- The portal must be delivered within the agreed timeline without scope expansion.

- Only the marketing team will be the target users for v1.0.

- Third-party CRM integrations are deferred to a future version.

# 8. Risks

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Scope creep during development | High | High | Strict change control process with CR forms |
| Delayed stakeholder approvals | Medium | High | Set SLA for reviews; escalate if breached |
| Key developer unavailability | Medium | Medium | Cross-train team; maintain knowledge docs |
| Unclear requirements | Medium | High | Detailed BRD and SRS with sign-off before development |

# 9. Approval & Sign-Off

| Name & Role | Signature | Date |
| --- | --- | --- |
| Project Sponsor / Marketing Head |  |  |
| Project Manager |  |  |
| Tech Lead |  |  |